**Note:** Include this page only when adding / amending / deleting a document. If using this document as a record, this Revision History page can be omitted.

**REVISION HISTORY**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Revision no | Date | Description of Changes | Reason for Revision | Revised by | Approved by |
| 0 | 3/2/2016 | New Document |  | ASRosario | RCGanal |
| 1 | 4/8/16 | Added disclaimer when printing the document  Revised KPMs on mandatory procedures | For document control  Simplified and removed KPMs that are not measureable. | RCGanal | ASRosario |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

TM-BR-MG- 11 Rev02, 10302015

Objective: To ensure efficient project implementation within the allotted time and resources

|  |  |  |
| --- | --- | --- |
|  | KPM 1 | KPM 2 |
| Key Performance Measure | On time Implementation | Quality |
| Target | 100% | 80% post-implementation review |
| Tolerable Limit | 90% | 70% post-implementation review |

| PROCESS | SUB-KPM | TARGET | TOLERABLE LIMIT | FREQUENCY OF REVIEW | SOURCE  OF DATA | PERSON/S RESPONSIBLE |
| --- | --- | --- | --- | --- | --- | --- |
| Implementation | Timeliness | Should be delivered according to the project schedule | 90% timeliness | weekly | Contracted Project schedule, Updated Project Schedule | Project Manager |
|  | Completeness | 100% completed activities | 90% completeness | weekly | updated project schedule, implementation guide, Implementation Checklists, accepted and signed documents | Project Manager |
|  | Smooth transition | 100% resolved UAT SRs within 1 month from live date by web team | 90% resolved within 1 month | weekly | no. of SRs by the end of the nth month depending on client size | Project Manager, Management |
|  | Timeliness of review | Post implementation review no more than 2weeks after 1st month end | 1.5 months after transition | once (end of project) | contract, actual project schedule VS contracted project schedule, filled up and signed implementation review form | Project manager |
| Monitoring of Key Performance Measurement | | * Timeliness | * Completed before the next MMR |  | Monthly | KPM Monitoring Report | Unit heads / QMR /  Deputy QMR |
| Control of Non-Conforming Service and Corrective, Preventive and Improvement Action | | Promptness | 100% have remedial action < 7 days after report date | 90% have remedial action < 7 days after report date | Monthly | CPIAR  NC/CPIAR Monitoring Report | Unit heads / QMR /  Deputy QMR |
|  | |  | 100% have action plans < 14 days after report date | 90% have action plans < 14 days after report date |  |  |  |
|  | |  | 100% closed within corrective /preventive action date | 90% closed within corrective /preventive action date |  |  |  |
|  | | Effectiveness | 100% of CPIARs did not recur within 3 months after closing | 80% of CPIARs did not recur within 3 months after closing |  |  |  |
| Records Control | | Timeliness of review | 2 weeks before the end of the quarter | 1 week before the end of the quarter | Quarterly | Quality Records  Master List of Quality Records | Unit Heads/QMR /  Deputy QMR |